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[bookmark: _MON_1855318565]Archaeological Authority 
AUthority details
[bookmark: _Hlk220926798]Draft Authority Number: 2027-120 					
Determination Date: 	Date of decision			Expiry Date: 35 years 
Authority Holder: 	Tāiko Critical Minerals Ltd 
Postal Address:	Attn: Robert Brand C/- 100 Mackay Street Greymouth 7805	
Archaeological Sites:  	potential subsurface archaeological sites 
Location:  Section 7, Block V, Waiwhero SD, Part Section 5 Block IX Waiwhero SD, Lot 1 DP 406050, Part RS 2634, Part RS 2635, Part RS 2639, Part RS 2928, RS 2929, RS 2930, RS 2931, RS 2932, RS 2933, RS 4033, RS 3316, Lot 1 DP 3548, Lot 1 DP 2719, Road reserve parcel ID 3700202, Road reserve parcel ID3702892, Road reserve parcel ID 3699494 and RS 2927 to the extent they are within the Project Area shown in Appendix 1. 
Section 45 Approved Person: Bree Wooller 
Landowner Consent: To be provided
Determination
The FTAA Expert Consenting Panel grants an archaeological authority pursuant to section 81 of the Fast Track Approvals Act 2024 and section 48 of the Heritage New Zealand Pouhere Taonga Act 2014 in respect of the archaeological sites described above, within the areas specified in the location above, to Tāiko Critical Minerals Ltd for earthworks to undertake mineral sand mining (archaeological works), subject to the following conditions:
CONDITIONS OF AUTHORITY
	No. 
	Condition

	Before Works 

	1
	Start Work Notification 
Prior to the start of any on-site archaeological work, the Authority Holder must ensure that Heritage New Zealand Pouhere Taonga and Ngāti Waewae are advised of the date when work will begin. This advice must be provided at least 5 working days before work starts.

	2
	Archaeological Management Plan
All works must be carried out in accordance with an Archaeological Management Plan (AMP). The AMP must specify procedures to ensure that any archaeological evidence encountered on site is treated in accordance with the conditions of this authority. The AMP must include, but is not limited to, the following: 
a. Areas where the s45 approved person (who may appoint a person to carry out this activity on their behalf) must be present for earthworks, 
b. On-site briefing by the s45 approved person (who may appoint a person to carry out the briefing on their behalf) for contractors about the archaeological work required and how to identify possible archaeological sites during works. The AMP must state who will be carrying out the briefings,
c. The responsibilities of contractors with regard to notification of the discovery of archaeological evidence, and 
d. Emergency contact details for the s45 approved person, Heritage New Zealand Pouhere Taonga, and Ngāti Waewae. 
The AMP must be submitted to Heritage New Zealand Pouhere Taonga for approval prior to the commencement of any works. No works shall commence until Heritage New Zealand Pouhere Taonga has given its written approval of the AMP. Any amendments to the AMP will require prior written approval from Heritage New Zealand Pouhere Taonga.

	3
	Landowner Consent
The Authority Holder must provide Heritage New Zealand Pouhere Taonga with the written consent of all landowners of the land subject to this Authority prior to any archaeological works commencing.

	4
	Site Briefing 
The Authority Holder must ensure that all contractors working on the project are briefed by the s45 approved person, who may appoint a person to carry out the briefing on their behalf, prior to any works commencing on:
a. The possibility of encountering archaeological evidence; 
b. How to identify possible archaeological sites during works; 
c. The archaeological work required by the conditions of this authority; and 
d. Contractors’ responsibilities with regard to notification of the discovery of archaeological evidence to ensure that the authority conditions are complied with.

	During Works 

	5
	Monitoring 
Any earthworks that may affect an archaeological site must be monitored by the s45-approved person, who may appoint a person to carry out the monitoring on their behalf in accordance with accepted archaeological practice and the AMP. 

	6
	Investigation 
Any archaeological evidence encountered during the exercise of this authority must be investigated, recorded and analysed in accordance with accepted archaeological practice.

	7
	Annual Report 
Annually from the date of issue of this authority, the Authority Holder must submit to Heritage New Zealand Pouhere Taonga a written report containing a summary of the progress of the activity and any archaeological findings.

	8
	Tikanga
a. The Authority Holder must enable access for Ngāti Waewae to any archaeological site encountered in order to undertake tikanga subject to any health and safety requirements. 
b. If any possible taonga or Māori artefacts are encountered, Ngāti Waewae must be informed to enable appropriate tikanga to be undertaken, so long as all statutory requirements under the Heritage New Zealand Pouhere Taonga Act 2014 and the Protected Objects Act 1975 are met. 
c. If any archaeological site is encountered and works modifying or destroying the archaeological site are undertaken, Ngāti Waewae must be provided with a copy of any reports completed under Condition 12 and be given an opportunity to discuss it with the section 45 Approved Person if required. 

	9
	Kōiwi Discovery
If any kōiwi (human remains) are encountered, all works must cease within 20 metres of the discovery. Heritage New Zealand Pouhere Taonga, New Zealand Police, and Ngāti Waewae must be advised immediately. Any steps following must be undertaken in accordance with Guidelines for Kōiwi Tangata/Human Remains (AGS8 2014) and no further work in the area may take place until future actions have been agreed by all parties.

	After Works 

	10
	Works Completion Notification 
The Authority Holder must also ensure that Heritage New Zealand Pouhere Taonga and Ngāti Waewae are advised of the completion of the on-site archaeological work, within 5 working days of completion.

	11
	Completion of Archaeological Siteworks 
That within 20 working days of the completion of the on-site archaeological work associated with this authority, the Authority Holder shall ensure that:
a. An interim report, to the satisfaction of Heritage New Zealand Pouhere Taonga, following the Archaeological Report Guideline (AGS12 2023) is submitted to Heritage New Zealand Pouhere Taonga for inclusion in the Heritage New Zealand Pouhere Taonga Archaeological Reports Digital Library. 
b. site record forms are updated or submitted to the NZAA Site Recording Scheme.

	12
	Archaeological Records 
That within 12 months of the completion of the on-site archaeological work, the Authority Holder shall ensure that a final report, completed following the Archaeological Report Guideline (AGS12 2023), is submitted to Heritage New Zealand Pouhere Taonga for inclusion in the Heritage New Zealand Pouhere Taonga Archaeological Reports Digital Library, the Grey District Museum, and the NZAA Central Filekeeper. 
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ARCHAEOLOGICAL AUTHORITY
AUTHORITY DETAILS

Draft Authority Number: 2027-120

Determination Date: Date of decision Expiry Date: 35 years
Authority Holder: Taiko Critical Minerals Ltd
Postal Address: Attn: Robert Brand C/- 100 Mackay Street Greymouth 7805

Archaeological Sites: potential subsurface archaeological sites

Location: Section 7, Block V, Waiwhero SD, Part Section 5 Block IX Waiwhero SD,
Lot 1 DP 406050, Part RS 2634, Part RS 2635, Part RS 2639, Part RS 2928, RS 2929,
RS 2930, RS 2931, RS 2932, RS 2933, RS 4033, RS 3316, Lot 1 DP 3548, Lot 1 DP
2719, Road reserve parcel ID 3700202, Road reserve parcel ID3702892, Road reserve
parcel ID 3699494 and RS 2927 to the extent they are within the Project Area shown
in Appendix 1.

Section 45 Approved Person: Bree Wooller

Landowner Consent: To be provided

DETERMINATION

The FTAA Expert Consenting Panel grants an archaeological authority pursuant to
section 81 of the Fast Track Approvals Act 2024 and section 48 of the Heritage New
Zealand Pouhere Taonga Act 2014 in respect of the archaeological sites described
above, within the areas specified in the location above, to Taiko Critical Minerals Ltd for
earthworks to undertake mineral sand mining (archaeological works), subject to the
following conditions:

CONDITIONS OF AUTHORITY

No. Condition

Before Works

1 Start Work Notification

Prior to the start of any on-site archaeological work, the Authority Holder must ensure that
Heritage New Zealand Pouhere Taonga and Ngati Waewae are advised of the date when
work will begin. This advice must be provided at least 5 working days before work starts.
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Archaeological Authority 

AUthority details

[bookmark: _Hlk220926798]Draft Authority Number: 2027-120 					

Determination Date: 	Date of decision			Expiry Date: 35 years 

Authority Holder: 	Tāiko Critical Minerals Ltd 

Postal Address:	Attn: Robert Brand C/- 100 Mackay Street Greymouth 7805	

Archaeological Sites:  	potential subsurface archaeological sites 

Location:  Section 7, Block V, Waiwhero SD, Part Section 5 Block IX Waiwhero SD, Lot 1 DP 406050, Part RS 2634, Part RS 2635, Part RS 2639, Part RS 2928, RS 2929, RS 2930, RS 2931, RS 2932, RS 2933, RS 4033, RS 3316, Lot 1 DP 3548, Lot 1 DP 2719, Road reserve parcel ID 3700202, Road reserve parcel ID3702892, Road reserve parcel ID 3699494 and RS 2927 to the extent they are within the Project Area shown in Appendix 1. 

Section 45 Approved Person: Bree Wooller 

Landowner Consent: To be provided

Determination

The FTAA Expert Consenting Panel grants an archaeological authority pursuant to section 81 of the Fast Track Approvals Act 2024 and section 48 of the Heritage New Zealand Pouhere Taonga Act 2014 in respect of the archaeological sites described above, within the areas specified in the location above, to Tāiko Critical Minerals Ltd for earthworks to undertake mineral sand mining (archaeological works), subject to the following conditions:

CONDITIONS OF AUTHORITY

		No. 

		Condition



		Before Works 



		1

		Start Work Notification 

Prior to the start of any on-site archaeological work, the Authority Holder must ensure that Heritage New Zealand Pouhere Taonga and Ngāti Waewae are advised of the date when work will begin. This advice must be provided at least 5 working days before work starts.



		2

		Archaeological Management Plan

All works must be carried out in accordance with an Archaeological Management Plan (AMP). The AMP must specify procedures to ensure that any archaeological evidence encountered on site is treated in accordance with the conditions of this authority. The AMP must include, but is not limited to, the following: 

a. Areas where the s45 approved person (who may appoint a person to carry out this activity on their behalf) must be present for earthworks, 

b. On-site briefing by the s45 approved person (who may appoint a person to carry out the briefing on their behalf) for contractors about the archaeological work required and how to identify possible archaeological sites during works. The AMP must state who will be carrying out the briefings,

c. The responsibilities of contractors with regard to notification of the discovery of archaeological evidence, and 

d. Emergency contact details for the s45 approved person, Heritage New Zealand Pouhere Taonga, and Ngāti Waewae. 

The AMP must be submitted to Heritage New Zealand Pouhere Taonga for approval prior to the commencement of any works. No works shall commence until Heritage New Zealand Pouhere Taonga has given its written approval of the AMP. Any amendments to the AMP will require prior written approval from Heritage New Zealand Pouhere Taonga.



		3

		Landowner Consent

The Authority Holder must provide Heritage New Zealand Pouhere Taonga with the written consent of all landowners of the land subject to this Authority prior to any archaeological works commencing.



		4

		Site Briefing 

The Authority Holder must ensure that all contractors working on the project are briefed by the s45 approved person, who may appoint a person to carry out the briefing on their behalf, prior to any works commencing on:

a. The possibility of encountering archaeological evidence; 

b. How to identify possible archaeological sites during works; 

c. The archaeological work required by the conditions of this authority; and 

d. Contractors’ responsibilities with regard to notification of the discovery of archaeological evidence to ensure that the authority conditions are complied with.



		During Works 



		5

		Monitoring 

Any earthworks that may affect an archaeological site must be monitored by the s45-approved person, who may appoint a person to carry out the monitoring on their behalf in accordance with accepted archaeological practice and the AMP. 



		6

		Investigation 

Any archaeological evidence encountered during the exercise of this authority must be investigated, recorded and analysed in accordance with accepted archaeological practice.



		7

		Annual Report 

Annually from the date of issue of this authority, the Authority Holder must submit to Heritage New Zealand Pouhere Taonga a written report containing a summary of the progress of the activity and any archaeological findings.



		8

		Tikanga

a. The Authority Holder must enable access for Ngāti Waewae to any archaeological site encountered in order to undertake tikanga subject to any health and safety requirements. 

b. If any possible taonga or Māori artefacts are encountered, Ngāti Waewae must be informed to enable appropriate tikanga to be undertaken, so long as all statutory requirements under the Heritage New Zealand Pouhere Taonga Act 2014 and the Protected Objects Act 1975 are met. 

c. If any archaeological site is encountered and works modifying or destroying the archaeological site are undertaken, Ngāti Waewae must be provided with a copy of any reports completed under Condition 12 and be given an opportunity to discuss it with the section 45 Approved Person if required. 



		9

		Kōiwi Discovery

If any kōiwi (human remains) are encountered, all works must cease within 20 metres of the discovery. Heritage New Zealand Pouhere Taonga, New Zealand Police, and Ngāti Waewae must be advised immediately. Any steps following must be undertaken in accordance with Guidelines for Kōiwi Tangata/Human Remains (AGS8 2014) and no further work in the area may take place until future actions have been agreed by all parties.



		After Works 



		10

		Works Completion Notification 

The Authority Holder must also ensure that Heritage New Zealand Pouhere Taonga and Ngāti Waewae are advised of the completion of the on-site archaeological work, within 5 working days of completion.



		11

		Completion of Archaeological Siteworks 

That within 20 working days of the completion of the on-site archaeological work associated with this authority, the Authority Holder shall ensure that:

a. An interim report, to the satisfaction of Heritage New Zealand Pouhere Taonga, following the Archaeological Report Guideline (AGS12 2023) is submitted to Heritage New Zealand Pouhere Taonga for inclusion in the Heritage New Zealand Pouhere Taonga Archaeological Reports Digital Library. 

b. site record forms are updated or submitted to the NZAA Site Recording Scheme.



		12

		Archaeological Records 

That within 12 months of the completion of the on-site archaeological work, the Authority Holder shall ensure that a final report, completed following the Archaeological Report Guideline (AGS12 2023), is submitted to Heritage New Zealand Pouhere Taonga for inclusion in the Heritage New Zealand Pouhere Taonga Archaeological Reports Digital Library, the Grey District Museum, and the NZAA Central Filekeeper. 
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Figure 1: Project area in Barrytown, Greymouth







image5.png
Appendix 1

[ Prsect Aves (rmining dsturbonce one)

LNZ Pimary Porces

Heritage Properties Ltd

Figure 1: Project area in Barrytown, Greymouth




